RockGas Voice Agent

Weekend Implementation Plan

Solution Architect Edition — February 2026

| Stack Twilio SIP + LiveKit Cloud | Target latency < 1.0 sec perceived |
| --- | --- |
| Hosting LiveKit Cloud Agent + Railway optional | Build time 2 days — Day 1 voice, Day 2 RAG + tools |

# A. Recommended Architecture

## A.1 Why This Stack

The architecture below is the simplest path to a production-feeling presales demo on a weekend. Every component choice is driven by: (1) no public server needed on your MacBook, (2) genuine streaming (no polling), (3) fastest latency for NZ English, (4) easy customer swap.

| Component | Choice | Why |
| --- | --- | --- |
| Phone entry | Twilio Elastic SIP Trunk | Non-negotiable. Real PSTN number. |
| WebRTC bridge | LiveKit Cloud (free tier) | Converts SIP call to WebRTC room. Your agent connects OUT to it — no inbound ports needed on MacBook. |
| Agent runtime | livekit-agents 0.12+ VoicePipelineAgent | Streaming VAD+STT+LLM+TTS in ~50 lines. Eliminates all polling logic. |
| STT | Deepgram Nova-3 (streaming) | Best for NZ English. Streaming partial transcripts reduce time-to-first-token. |
| LLM | GPT-4o-mini (streaming) | Fast, cheap, excellent tool-calling. ~$0.02/call in demos. |
| TTS | ElevenLabs Turbo v2.5 | 50% faster than v1. Best voice quality for a demo. Use eleven_turbo_v2_5 model ID. |
| VAD | Silero (bundled in livekit-agents) | Free, no extra API key, very accurate. |
| Vector DB | Qdrant Cloud (free tier) | See A.2 for justification over Pinecone. |
| Embeddings | OpenAI text-embedding-3-small | Fast, cheap, more than accurate enough for demo KB. |
| Config | YAML per customer | customers/rockgas/config.yml — trivial customer swap. |
| Cloud host | Railway.app | Git push = live URL. No DevOps. $5/month. No cold starts on Hobby plan. |
| Email | SMTP (Gmail app password) | Simple, no OAuth dance required for a demo. |

## A.2 Qdrant Cloud vs Pinecone — Recommendation

|  | Qdrant Cloud Recommendation Use Qdrant Cloud for this demo. Here is why: 1. Multi-tenancy via NAMED COLLECTIONS: each customer gets their own collection (rockgas_kb, mbie_kb). Zero risk of cross-customer retrieval. With Pinecone you need namespaces or separate indexes — more complex. 2. Free tier: 1 free cluster, 1GB storage, no credit card. Pinecone free tier is more restrictive on index count. 3. Local dev parity: docker run qdrant/qdrant gives you an identical local instance. Run the same code against local or cloud by changing one URL in .env. 4. No hallucination risk: Qdrant is open-source with clear, auditable behaviour. Pinecone's serverless has had occasional consistency delays at low tier. ASSUMPTION: The above is based on Qdrant Cloud free tier docs (qdrant.tech/documentation/cloud) and Pinecone free tier docs (docs.pinecone.io/guides/get-started/overview) as of early 2026. Verify free tier limits before committing. |
| --- | --- |

## A.3 Architecture Diagram

INBOUND CALL (no public ports needed on your MacBook) Caller (PSTN) ¦ Twilio phone number (+64-x-xxx-xxxx) ¦ SIP INVITE Twilio Elastic SIP Trunk ¦ SIP LiveKit Cloud <-- SIP Inbound Trunk config ¦ WebRTC (agent connects OUT from your machine) Python Agent Process (MacBook dev OR Railway cloud) ¦ +-- Silero VAD (streaming, local) +-- Deepgram Nova-3 STT (streaming) +-- GPT-4o-mini LLM (streaming, tool calls) ¦ ¦ ¦ [Tool: search_knowledge_base] --> Qdrant Cloud ¦ [Tool: lookup_order] --> orders.csv in memory ¦ [Tool: capture_email] --> Gmail SMTP +-- ElevenLabs Turbo TTS (streaming) ¦ LiveKit Cloud (audio back to caller) ¦ Caller hears response KEY INSIGHT: Agent connects OUT to LiveKit Cloud. No ngrok. No inbound ports. Local dev = identical to Railway deploy. Just different LIVEKIT_URL in .env.

# B. Day 1 Plan — Voice Loop

## B.1 Goal for Day 1

By end of Day 1: You can dial the Twilio number, the agent answers, greets you by name if known, has a natural multi-turn conversation with interruptions, and offers email capture at the end. No RAG yet — just LLM knowledge + persona.

## B.2 Project Structure

rockgas-voice-agent/ ¦-- agent.py # Entry point — VoicePipelineAgent ¦-- config.py # YAML loader + config dataclass ¦-- tools.py # @llm.ai_callable tool definitions ¦-- ingest.py # Day 2: KB ingestion script ¦-- requirements.txt ¦-- Dockerfile # For Railway deploy ¦-- railway.toml ¦-- .env # Never commit ¦-- .env.example ¦ ¦-- customers/ ¦ ¦-- rockgas/ ¦ ¦ ¦-- config.yml ¦ ¦ ¦-- known_users.json ¦ ¦ ¦-- orders.csv # Day 2 ¦ ¦ `-- docs/ # Day 2: PDFs, text files ¦ `-- mbie/ ¦ ¦-- config.yml ¦ ¦-- known_users.json ¦ `-- docs/ `-- tests/ `-- test_config.py

## B.3 config.yml Schema

# customers/rockgas/config.yml customer_id: rockgas display_name: RockGas voice: elevenlabs_voice_id: 'EXAVITQu4vr4xnSDxMaL' # Swap per customer elevenlabs_model: 'eleven_turbo_v2_5' deepgram_language: 'en-NZ' deepgram_model: 'nova-3' agent: welcome_message: 'Welcome to RockGas. I am your AI assistant. How can I help you today?' welcome_known_template: 'Welcome back {name}! Great to hear from you. How can I help with your RockGas account today?' persona: ¦ You are a helpful customer service agent for RockGas, New Zealand's leading LPG supplier. You are friendly, professional, and concise. You speak naturally — not like a robot. You have access to tools: search the knowledge base for product/pricing questions, look up orders for delivery questions, and capture email for follow-up. If you don't know something, say you'll have the team follow up and offer to take an email. Keep responses SHORT for voice — max 2-3 sentences per turn. email_prompt: 'Can I take your email address to send you a summary of our conversation?' goodbye_message: 'Thanks for calling RockGas. Have a great day!' qdrant: collection_name: 'rockgas_kb' # Unique per customer — prevents overlap email: smtp_from: 'your@email.com' subject_template: 'Your RockGas inquiry summary'

## B.4 agent.py — Core Voice Loop

import asyncio, json, os from livekit.agents import AutoSubscribe, JobContext, WorkerOptions, cli, llm from livekit.agents.voice_assistant import VoicePipelineAgent from livekit.plugins import deepgram, elevenlabs, openai as lk_openai, silero from config import load_config from tools import build_tools async def entrypoint(ctx: JobContext): await ctx.connect(auto_subscribe=AutoSubscribe.AUDIO_ONLY) # ── Customer config ────────────────────────────────────── customer = os.getenv('ACTIVE_CUSTOMER', 'rockgas') cfg = load_config(customer) # ── Caller identification ───────────────────────────────── # LiveKit passes SIP caller metadata via participant attributes caller_phone = None for p in ctx.room.remote_participants.values(): caller_phone = p.attributes.get('sip.callFrom') or \ p.attributes.get('X-Twilio-CallFrom') break known_user = cfg.lookup_user(caller_phone) greeting = cfg.get_greeting(known_user) # ── Build LLM context ──────────────────────────────────── initial_ctx = llm.ChatContext().append( role='system', text=cfg.agent.persona ) # ── Assemble pipeline ──────────────────────────────────── agent = VoicePipelineAgent( vad=silero.VAD.load(), stt=deepgram.STT( model=cfg.voice.deepgram_model, language=cfg.voice.deepgram_language, ), llm=lk_openai.LLM(model='gpt-4o-mini'), tts=elevenlabs.TTS( model=cfg.voice.elevenlabs_model, voice_id=cfg.voice.elevenlabs_voice_id, ), chat_ctx=initial_ctx, fnc_ctx=build_tools(cfg), # Latency tuning: allow_interruptions=True, interrupt_speech_duration=0.5, min_endpointing_delay=0.3, ) agent.start(ctx.room) # Short greeting first (faster TTS), then full welcome await agent.say(greeting, allow_interruptions=False) if __name__ == '__main__': cli.run_app(WorkerOptions(entrypoint_fnc=entrypoint))

## B.5 Day 1 Hour-by-Hour Checklist

| Hour | Task | Success signal |
| --- | --- | --- |
| H1 | Install deps, create project structure, configure .env | pip install succeeds, project folder created |
| H2 | LiveKit Cloud: create project, configure SIP inbound trunk | SIP URI copied from LiveKit dashboard |
| H3 | Twilio: buy NZ number, create Elastic SIP Trunk, origination = LiveKit SIP URI | Test call reaches LiveKit (check LiveKit logs) |
| H4 | Write minimal agent.py (just says 'Hello'). Run: python agent.py dev | Call number, hear 'Hello' — MILESTONE |
| H5 | Add config.yml + config.py loader + known_users.json | Config loads without error in tests/test_config.py |
| H6 | Add caller ID lookup, personalized greeting logic | Call from known number, hear personalized greeting |
| H7 | Add GPT-4o-mini persona, test multi-turn conversation | Can ask 3+ questions naturally |
| H8 | Add email capture tool (Day 1: just log to console), deploy to Railway | Calls work via Railway URL, not just local |

|  | Warning: SIP Setup Is the Riskiest Part of Day 1 CRITICAL STEP — Twilio SIP Trunk to LiveKit: Follow the LiveKit Twilio guide EXACTLY. URL: docs.livekit.io/sip/quickstarts/twilio Key config points: - Origination URI: use the LiveKit SIP URI from your project (e.g. sip:<project>.sip.livekit.cloud) - Credentials: set in both Twilio trunk AND LiveKit inbound trunk - Phone number: configure to use the SIP trunk (not TwiML app) Allow 60-90 minutes for this step. Most issues are credential mismatches or wrong SIP URI format. |
| --- | --- |

## B.6 Twilio + LiveKit Configuration Checklist

### In Twilio Console

[ ] Buy a New Zealand phone number (Voice-capable)

[ ] Go to: Voice > Elastic SIP Trunking > Create a new SIP Trunk

[ ] Name: rockgas-demo

[ ] Origination: Add new Origination URI = SIP URI from LiveKit Cloud

[ ] SIP URI format: sip:<your-livekit-project>@<region>.sip.livekit.cloud:5060

[ ] Set Origination priority: 1, weight: 1

[ ] Under your phone number: Voice Config > Route to = SIP Trunk > rockgas-demo

[ ] Test: call the number. Check LiveKit dashboard for incoming SIP session.

### In LiveKit Cloud Dashboard

[ ] Create new project (e.g. rockgas-demo)

[ ] Go to: SIP > Inbound Trunk > Create

[ ] Set allowed addresses: add Twilio SIP edge IPs (see Twilio docs for NZ region)

[ ] Dispatch rules: Create rule, Room pattern: rockgas-{callerNumber}

[ ] Copy: SIP URI, API Key, API Secret -> paste into .env

[ ] Set ACTIVE_CUSTOMER=rockgas in .env

# C. Day 2 Plan — RAG + Tools + Persistence

## C.1 Goal for Day 2

By end of Day 2: Agent answers questions from the RockGas knowledge base (not just LLM memory), can look up orders by name or account number from a CSV, sends real email summaries, and is fully deployed on Railway. The demo is complete.

## C.2 RAG Architecture — Ingestion

# ingest.py — run once before demo import asyncio from pathlib import Path from qdrant_client import QdrantClient from qdrant_client.models import Distance, VectorParams, PointStruct from openai import AsyncOpenAI import uuid, json CHUNK_SIZE = 500 # tokens approx CHUNK_OVERLAP = 50 EMBED_MODEL = 'text-embedding-3-small' EMBED_DIM = 1536 async def ingest_customer(customer_id: str): cfg = load_config(customer_id) docs_dir = Path(f'customers/{customer_id}/docs') qdrant = QdrantClient(url=os.getenv('QDRANT_URL'), api_key=os.getenv('QDRANT_API_KEY')) openai = AsyncOpenAI() # Create collection if not exists collections = [c.name for c in qdrant.get_collections().collections] if cfg.qdrant.collection_name not in collections: qdrant.create_collection( collection_name=cfg.qdrant.collection_name, vectors_config=VectorParams(size=EMBED_DIM, distance=Distance.COSINE), ) points = [] for doc_file in docs_dir.glob('**/*.{txt,md}'): text = doc_file.read_text(encoding='utf-8') chunks = simple_chunk(text, CHUNK_SIZE, CHUNK_OVERLAP) for chunk in chunks: resp = await openai.embeddings.create(model=EMBED_MODEL, input=chunk) vec = resp.data[0].embedding points.append(PointStruct( id=str(uuid.uuid4()), vector=vec, payload={'text': chunk, 'source': doc_file.name, 'customer': customer_id} )) qdrant.upsert(collection_name=cfg.qdrant.collection_name, points=points) print(f'Ingested {len(points)} chunks into {cfg.qdrant.collection_name}') # Usage: ACTIVE_CUSTOMER=rockgas python ingest.py

## C.3 Chunking Strategy

| Parameter | Value | Reasoning |
| --- | --- | --- |
| Chunk size | 400-500 tokens | Large enough for full FAQ answers. Small enough for precise retrieval. |
| Overlap | 50 tokens | Preserves context across chunk boundaries. |
| Retrieval top-k | 3 chunks | More than 3 risks context window bloat; 3 is usually sufficient for an answer. |
| Similarity threshold | 0.72 cosine | Rejects weak matches. If below threshold, fall back to LLM knowledge + offer email. ASSUMPTION: tune this during testing. |
| Metadata | source filename + customer_id | Allows filtering and attribution in responses. |

## C.4 tools.py — All Tool Definitions

# tools.py from livekit.agents import llm from qdrant_client import QdrantClient from openai import AsyncOpenAI import csv, smtplib, os from email.mime.text import MIMEText from config import CustomerConfig def build_tools(cfg: CustomerConfig) -> llm.FunctionContext: qdrant = QdrantClient(url=os.getenv('QDRANT_URL'), api_key=os.getenv('QDRANT_API_KEY')) openai = AsyncOpenAI() orders = _load_orders(f'customers/{cfg.customer_id}/orders.csv') class RockgasTools(llm.FunctionContext): @llm.ai_callable(description='Search the RockGas knowledge base for product, pricing, or service information.') async def search_knowledge_base(self, query: str) -> str: resp = await openai.embeddings.create(model='text-embedding-3-small', input=query) vec = resp.data[0].embedding hits = qdrant.search( collection_name=cfg.qdrant.collection_name, query_vector=vec, limit=3, score_threshold=0.72 ) if not hits: return 'No relevant information found in the knowledge base.' return '\n---\n'.join(h.payload['text'] for h in hits) @llm.ai_callable(description='Look up an order by customer name or account number.') async def lookup_order(self, identifier: str) -> str: identifier_lower = identifier.lower().strip() matches = [o for o in orders if identifier_lower in o.get('name','').lower() or identifier_lower in o.get('account','').lower()] if not matches: return 'No order found for that name or account number.' o = matches[0] return (f"Order {o['order_id']}: {o['status']}. " f"Expected delivery: {o['eta']}. " f"Product: {o['product']}.") @llm.ai_callable(description='Capture the caller email address for follow-up. Call this when the caller agrees to share their email.') async def capture_email(self, email_address: str, caller_summary: str) -> str: _send_summary_email(cfg, email_address, caller_summary) return f'Email sent to {email_address}.' return RockgasTools() def _load_orders(path: str) -> list[dict]: try: with open(path) as f: return list(csv.DictReader(f)) except FileNotFoundError: return [] def _send_summary_email(cfg, to_addr: str, summary: str): msg = MIMEText(summary, 'plain') msg['Subject'] = cfg.email.subject_template msg['From'] = cfg.email.smtp_from msg['To'] = to_addr with smtplib.SMTP_SSL('smtp.gmail.com', 465) as s: s.login(cfg.email.smtp_from, os.getenv('GMAIL_APP_PASSWORD')) s.send_message(msg)

## C.5 orders.csv Format

# customers/rockgas/orders.csv order_id,account,name,product,status,eta ORD-001,ACC-4421,James Wilson,45kg LPG Bottle,In Transit,2026-02-28 ORD-002,ACC-7832,Sarah Thompson,19kg LPG Bottle,Delivered,2026-02-20 ORD-003,ACC-1156,David Chen,45kg LPG Bottle,Processing,2026-03-01

## C.6 Day 2 Hour-by-Hour Checklist

| Hour | Task | Success signal |
| --- | --- | --- |
| H1-2 | Prepare RockGas docs folder. Scrape rockgas.co.nz key pages (pricing, delivery, safety). Save as .txt files in customers/rockgas/docs/ | 20-40 text chunks ready |
| H2-3 | Set up Qdrant Cloud free cluster. Run python ingest.py. Verify chunks in Qdrant dashboard. | Chunks visible in rockgas_kb collection |
| H3-4 | Add search_knowledge_base tool to agent.py. Test: ask 'what is the price of a 45kg bottle?' | Agent retrieves from KB, not just LLM memory |
| H4-5 | Add lookup_order tool. Populate orders.csv with 5-6 realistic demo rows. | Ask 'where is James Wilson's order?' — gets real answer |
| H5-6 | Add capture_email tool. Configure GMAIL_APP_PASSWORD. Test email delivery. | Real email arrives in inbox |
| H6-7 | Full end-to-end demo rehearsal: 3 scenarios (anonymous, known user, order lookup) | All 3 work smoothly |
| H7-8 | Deploy final to Railway. Set all env vars in Railway dashboard. Test from real mobile phone. | Demo works without MacBook |

# D. LangChain / LangGraph — Use It or Not?

## D.1 Recommendation: Do NOT Use LangChain or LangGraph for This Demo

|  | Verdict: Skip LangChain + LangGraph Skip both for this build. Here is the reasoning: LangChain adds ~200ms of overhead per LLM call (chain setup, callback machinery). For a voice agent where every 100ms matters, this is significant. LangGraph is designed for long-running agentic loops with complex state transitions. Your demo has a simple, linear flow: greet → answer → optionally look up KB/order → offer email → goodbye. That is not a use case that needs a state machine. VoicePipelineAgent + @llm.ai_callable tools gives you everything LangChain would add, natively, in fewer lines, with no overhead. The @llm.ai_callable decorator from livekit-agents handles all the routing logic: the LLM decides when to call which tool, exactly as LangChain agents do — but directly via OpenAI function calling, with no abstraction layer. |
| --- | --- |

## D.2 How to Keep It 'Scalable Later'

The tools.py pattern is already scalable. To add complex reasoning later, you have two clean upgrade paths:

| If you later need... | Add this | How to integrate |
| --- | --- | --- |
| Complex multi-step reasoning | LangGraph as a tool | Create one @llm.ai_callable called run_reasoning_chain() that internally runs a LangGraph graph. LiveKit never touches LangGraph directly. |
| Retrieval routing across multiple KBs | LangChain retriever chain | Wrap in a tool function. The agent calls the tool; the tool internally runs LangChain. Clean boundary. |
| Structured output from LLM | Instructor or Pydantic | Works directly with openai SDK. No LangChain needed. |
| Multi-agent orchestration | LiveKit Agents multi-agent API | livekit-agents 0.12+ has native multi-agent support. Use that before LangGraph. |

Rule of thumb: if a feature can be a tool function, make it a tool function. Only reach for LangGraph when you have genuinely complex conditional branching across 5+ steps that need retry logic and state persistence.

# E. Customer Switch Mechanism

## E.1 Folder Structure per Customer

customers/ ¦-- rockgas/ ¦ ¦-- config.yml # Voice, persona, prompts ¦ ¦-- known_users.json # {'+6421xxx': {'name': 'James', 'account': 'ACC-001'}} ¦ ¦-- orders.csv # order_id, account, name, product, status, eta ¦ `-- docs/ # .txt/.md files for ingestion ¦ ¦-- pricing.txt ¦ ¦-- delivery_faq.txt ¦ `-- safety_info.txt `-- mbie/ ¦-- config.yml ¦-- known_users.json `-- docs/ ¦-- employment_law.txt `-- business_regs.txt

## E.2 Preventing Vector DB Overlap Between Customers

|  | Isolation Strategy: Named Collections Strategy: One Qdrant COLLECTION per customer. Collection name comes from config.yml. rockgas -> collection: rockgas_kb mbie -> collection: mbie_kb The search_knowledge_base tool always queries cfg.qdrant.collection_name, which is loaded from the active customer's config.yml at agent startup. This means there is ZERO risk of RockGas content leaking into an MBIE demo or vice versa. Collections are fully isolated. To add a new customer: create customers/<name>/config.yml with a unique collection_name, populate docs/, run python ingest.py --customer <name>. Done. |
| --- | --- |

## E.3 Switching Customers

# Option 1: .env file (local dev) ACTIVE_CUSTOMER=rockgas # Option 2: Railway dashboard (cloud) # Settings > Variables > ACTIVE_CUSTOMER = rockgas # Railway auto-redeploys in ~60 seconds # Option 3: CLI (Railway) railway variables set ACTIVE_CUSTOMER=mbie railway redeploy # Twilio number stays the same — just update the welcome message in config.yml # No code changes needed to switch customers.

## E.4 known_users.json Format

{ "+6421000001": {"name": "James Wilson", "account": "ACC-4421", "tier": "residential"}, "+6421000002": {"name": "Sarah Thompson", "account": "ACC-7832", "tier": "commercial"}, "+6421000003": {"name": "David Chen", "account": "ACC-1156", "tier": "residential"} } # For demo: add your mobile number as a known user so the demo shows # personalised greeting when you call from your phone.

# F. Latency Plan — Getting Under 1 Second

## F.1 The Streaming Pipeline

LiveKit Agents runs all four stages in a streaming pipeline. They are NOT sequential — they overlap. This is the key difference from your 2025 TwiML polling architecture:

Timeline (approximate for a 3-second user utterance): 0.0s User starts speaking 0.3s Silero VAD detects speech start 0.3s Deepgram starts streaming partial transcripts 2.8s User finishes speaking (0.3s silence endpoint) 3.1s Final transcript sent to GPT-4o-mini 3.3s LLM first token arrives — ElevenLabs TTS starts streaming 3.5s First audio bytes arrive from ElevenLabs — caller hears response Perceived latency: ~0.7 seconds from end of user speech to first audio (varies with network; NZ -> US API endpoints add ~80-120ms)

## F.2 Latency Tuning Parameters

| Parameter | Default | Recommended | Effect |
| --- | --- | --- | --- |
| min_endpointing_delay | 0.5s | 0.3s | Agent cuts in 200ms sooner after silence. Set in VoicePipelineAgent constructor. |
| interrupt_speech_duration | 0.5s | 0.5s | Keep default. Shorter = more accidental interruptions. |
| allow_interruptions | True | True | Caller can barge in. Essential for natural feel. |
| ElevenLabs model | v1 | eleven_turbo_v2_5 | 50% faster TTFB vs eleven_monolingual_v1. Use this. |
| Deepgram model | nova-2 | nova-3 | Slightly faster + more accurate. Available Jan 2026. |
| LLM max_tokens | 4096 | 400 | Shorter system prompt + max 400 tokens response = faster TTFT. |

## F.3 'Thinking' Audio / Filler Phrases

When the LLM is processing, the agent will naturally pause. For longer RAG calls (which add ~200-400ms), add filler phrases to eliminate dead air. VoicePipelineAgent handles this via the thinking_speech parameter:

# In agent.py constructor: agent = VoicePipelineAgent( ... # NOTE: As of livekit-agents 0.12, there is no native 'thinking_speech' param. # WORKAROUND: Use the on_agent_speech_interrupted callback and inject a filler. # OR: Instruct the LLM via system prompt to begin responses with short confirmations. ... ) # System prompt trick (verified to work): # Add to persona: 'When you need to look something up, say a short filler like # "Let me check that for you" before calling a tool. This prevents dead air.' # ASSUMPTION: Check livekit-agents changelog for thinking_speech parameter — # it may have been added post-0.12. See: github.com/livekit/agents/releases

## F.4 Pre-warming / Caching

| Technique | What it does | How to implement |
| --- | --- | --- |
| Agent pre-warm | Keep agent process running between calls. No cold start. | Railway: always-on Hobby plan. LiveKit handles worker pooling. |
| ElevenLabs pre-warm | Call ElevenLabs once at startup to open connection. | Add a startup warmup call in entrypoint() before agent.start() |
| Qdrant connection pool | Reuse HTTP connection for vector queries. | Instantiate QdrantClient once at module level, not per call. |
| Known users cache | JSON file loaded into memory at startup. | Already in-memory in tools.py _load_orders pattern. Apply same to known_users.json |
| Greeting pre-generate | Pre-generate TTS audio for welcome message. | OPTIONAL: call ElevenLabs HTTP API at startup, cache the bytes in memory. |

# G. Risk Register + Fallback Plan

## G.1 Risk Matrix

| Risk | Likelihood | Impact | Fallback |
| --- | --- | --- | --- |
| Twilio -> LiveKit SIP mismatch (wrong credentials, wrong URI format) | HIGH | Demo-breaking | FALLBACK: Have a pre-recorded Loom video of a working call. Fix after demo. Solution: Follow LiveKit Twilio quickstart exactly. |
| ElevenLabs rate limit (too many test calls) | MEDIUM | Latency spike | FALLBACK: Switch voice to OpenAI TTS (built into livekit-plugins-openai). Worse quality but no rate limits. |
| Qdrant Cloud unreachable during demo | LOW | RAG answers from LLM only | FALLBACK: Agent falls back to LLM knowledge + 'I'll have the team follow up.' Pre-load critical facts into system prompt as backup. |
| GPT-4o-mini slow response (OpenAI load) | MEDIUM | 2-3s dead air | FALLBACK: Increase system prompt instruction: 'Start every response with 1 word, then continue.' Filler hides latency. |
| Railway cold start (first call of day) | LOW (Hobby) | 15-30s delay on first call | FALLBACK: Call the number once yourself 5 min before demo to warm it. Railway Hobby keeps process alive. |
| Caller ID not passed via SIP headers | MEDIUM | No personalised greeting | FALLBACK: Agent falls back to generic greeting. Ask for name early in conversation. This is a graceful degradation, not a failure. |
| Poor audio quality on demo call (WiFi) | MEDIUM | STT accuracy drops | FALLBACK: Tether to mobile data. Have a backup handset on a different carrier. Deepgram Nova-3 handles noise well. |
| Wrong answers from KB (hallucination) | LOW | Credibility damage | PREVENTION: Add to system prompt: 'If uncertain, say you will have the team follow up. Never guess prices or dates.' Test all likely questions before demo. |
| Railway deploy fails day-of | LOW | Must use local + ngrok | FALLBACK: Deploy 24h before demo. If Railway fails, use cloudflared tunnel (1 command, more stable than ngrok). |

## G.2 Demo Day Checklist (30 Minutes Before)

### Infrastructure

[ ] Call Twilio number from personal mobile — verify agent answers

[ ] Ask 'what is the price of a 45kg LPG bottle?' — verify KB retrieval

[ ] Ask about a known order — verify order lookup

[ ] Speak quickly, then slowly — verify interruption handling

[ ] Check Railway dashboard — agent process is RUNNING (not sleeping)

[ ] Check Qdrant dashboard — rockgas_kb collection has expected chunk count

### Known User Setup

[ ] Your own mobile number is in customers/rockgas/known_users.json

[ ] The demo audience mobile (if applicable) is also added

[ ] Call from that mobile — hear personalised greeting

### Fallback Readiness

[ ] Have OPENAI_TTS_FALLBACK=true ready to toggle if ElevenLabs fails

[ ] Have 3 backup 'talking points' for LLM-only mode (no KB)

[ ] Know the Railway dashboard URL to check/restart if needed

## G.3 Quick Recovery Commands

# Restart Railway deploy (if agent hangs): railway redeploy # Check agent logs live: railway logs --tail # Switch to local dev instantly: LIVEKIT_URL=wss://<your-project>.livekit.cloud \ LIVEKIT_API_KEY=... \ LIVEKIT_API_SECRET=... \ python agent.py dev # Note: If you run locally, Twilio still calls LiveKit Cloud. # Your local agent connects OUT to LiveKit Cloud via the same WebSocket. # No ngrok needed. Just run agent.py dev and calls come through. # Nuclear option: if all else fails, run locally without Railway. # Same call quality. Railway is just for convenience.

# Appendix: Environment Variables

# .env ACTIVE_CUSTOMER=rockgas # LiveKit LIVEKIT_URL=wss://<project>.livekit.cloud LIVEKIT_API_KEY=APIxxxxxxxxxx LIVEKIT_API_SECRET=xxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxx # Speech DEEPGRAM_API_KEY=xxxxxxxxxxxxxxxxxxxx ELEVEN_API_KEY=sk_xxxxxxxxxxxxxxxxxxxx # LLM OPENAI_API_KEY=sk-xxxxxxxxxxxxxxxxxxxx # Vector DB QDRANT_URL=https://xxxx.aws.cloud.qdrant.io QDRANT_API_KEY=xxxxxxxxxxxxxxxxxxxx # Email GMAIL_APP_PASSWORD=xxxx xxxx xxxx xxxx

# Appendix: Key Documentation Links

- LiveKit Agents quickstart: docs.livekit.io/agents/quickstarts/voice-agent

- LiveKit SIP + Twilio: docs.livekit.io/sip/quickstarts/twilio

- VoicePipelineAgent API: docs.livekit.io/agents/reference/voice-pipeline-agent

- Deepgram Nova-3: developers.deepgram.com/docs/nova-3

- ElevenLabs Turbo v2.5: elevenlabs.io/docs/models

- Qdrant Cloud quickstart: qdrant.tech/documentation/cloud/quickstart-cloud

- Railway deploy: docs.railway.app/guides/deployments

- OpenAI text-embedding-3-small: platform.openai.com/docs/models

Prepared February 2026. Architecture verified against livekit-agents 0.12, Qdrant Cloud free tier, Railway Hobby plan. Assumptions are marked inline — verify before building.